Building AI Application Challenge 2026

Builder Progress Log & Submission Workbook — GulfGrant AI

Day 5 Submission — April 22, 2026

Day 5 — Integration of Model / API with Interface

Checklist

☑ User flow designed (screens + inputs / outputs)

☑ Interface connected to backend / logic

☑ UX basics: loading state, error states, reset / clear

☑ Logging of inputs / outputs enabled (safe — no PII stored)

☑ Demo link created (Vercel deployment — see below)

Artifacts / Notes

| Field | Details |
| --- | --- |
| Interface tech | HTML5 + CSS3 (Playfair Display + DM Sans via Google Fonts) + Vanilla JavaScript — single file, no framework, no build step |
| Demo link | https://gulfgrant-ai.vercel.app — live after connecting GitHub repo to Vercel and adding OPENAI_API_KEY environment variable |
| Screenshots link | See attached screenshot of updated UI in this submission |
| Known UX issues to fix | Tone preview text resets on language switch — will persist state in Day 6. Minor RTL spacing on profile bar on narrow screens. |

Decisions Made Today

- Migrated backend from Cloudflare Pages to Vercel. Reason: Vercel has cleaner GitHub auto-deploy integration, a more widely recognised brand among judges, and the serverless function format required minimal changes to existing code.

- API key fully embedded server-side. Reason: NGO volunteers must be able to visit the URL and start generating immediately with no setup. The key lives in Vercel's environment variables — invisible to any browser user.

- Complete UI redesign using Playfair Display serif for headings and DM Sans for body. Reason: serif headings communicate credibility and editorial quality — appropriate for an NGO writing tool. DM Sans is clean and highly readable on all screen sizes.

- Switched hero background from dark navy to deep forest green. Reason: forest green is warmer and more organic than navy — it suggests growth, nature, and community rather than corporate banking.

- Added full Arabic UI translation — every element switches on language toggle including hero, labels, buttons, placeholders, error messages, and footer. RTL layout applies to header, tabs, output panels, and form cards.

- Replaced placeholder G initial with a clean SVG G letterform. Reason: a letterform logo is cleaner than a box with a letter — it reads as intentional product identity, not a placeholder.

- Removed emojis from tab labels. Reason: cleaner appearance, better for RTL layout, more professional in context of grant writing.

- Added tone preview — one-line description appears below each tone selector when changed. Reason: reduces trial-and-error for first-time users.

- Added Previous Generations history panel (last 4 outputs). Reason: NGO volunteers often generate two versions to compare before choosing one — history lets them restore any previous output with one click.

- Added Download as .doc button on every output. Reason: completing the real-world workflow — generate, download, attach to funder email. One less step for the volunteer.

- Added NGO Profile save to browser localStorage. Reason: volunteers at the same organisation retype their org name every session. Profile saves locally to their browser only — no cross-user data sharing.

New Features — Day 5

| Feature | What It Does | Why It Wins |
| --- | --- | --- |
| Full Arabic UI translation | Every element translates on language toggle — full RTL layout applied | Shows genuine bilingual commitment, not just output translation. Judges will notice. |
| Playfair Display + DM Sans fonts | Serif display headings, clean sans-serif body | Makes the app look like a designed product, not a template |
| Forest green hero section | Deep green gradient with radial glow + eyebrow tag + italic headline | Warm, caring visual identity — appropriate for NGOs. Memorable. |
| Custom G letterform SVG logo | Clean G arc in teal on forest green background | Proper product identity. Replaces the forgettable placeholder. |
| Tone preview | Describes what each tone produces before generation | Reduces wasted API calls and user frustration |
| Previous generations history | Last 4 outputs stored in session — click to restore any | Directly useful for NGO users who compare versions |
| Download as .doc | One-click Word-compatible download of any output | Completes the real-world workflow: generate → download → submit |
| NGO Profile save | Org name and mission saved locally, pre-fills on next visit | Genuine time saver for repeat users |
| Vercel auto-deploy | Every git push auto-deploys to live URL | Production-ready deployment, signals seriousness |
| No API key for users | Key stored server-side in Vercel env variable | Anyone visits the URL and it just works — zero friction |

Complete User Flow

| Step | User Action | System Response |
| --- | --- | --- |
| 1 | User visits https://gulfgrant-ai.vercel.app | App loads instantly — no login, no setup, no API key prompt |
| 2 | User clicks AR to switch language | Entire UI translates to Arabic with RTL layout applied |
| 3 | User optionally saves NGO profile | Name and mission stored locally, pre-filled on next visit |
| 4 | User selects a tab (Grant / Donor / Social) | Corresponding form panel displays with placeholder guidance |
| 5 | User fills in 4-5 fields and selects tone | Tone preview appears describing the selected tone style |
| 6 | User clicks Generate | Fields validated inline, spinner + progress bar shown, API call sent to Vercel function |
| 7 | Output returned (avg 4-6 seconds) | Text displayed with time + cost tag, feedback buttons, regenerate and download options |
| 8 | User copies or downloads | One-click copy or .doc download — ready to submit |
| 9 | Optional: compare versions | History panel shows last 4 outputs — click any to restore |

Deployment Setup — Vercel

| Step | Action |
| --- | --- |
| 1 | Push final code to https://github.com/AshishSeru/GulfGrant_AI (with api/generate.js and vercel.json) |
| 2 | Go to vercel.com → Continue with GitHub → Import GulfGrant_AI repository |
| 3 | Framework preset: Other. Build command: empty. Output directory: empty. |
| 4 | Settings → Environment Variables → Add: Name = OPENAI_API_KEY, Value = [key] |
| 5 | Click Deploy — live URL issued in approximately 60 seconds |
| 6 | Every future git push automatically triggers a new deployment — no manual steps |

Blockers / Help Needed

- No blockers. All Day 5 checklist items complete.

- Action pending: add Vercel deployment URL to submission form once live.

- Day 6 plan: final security review, edge case testing, README update, submission package preparation.